
STATEMENT OF PROCEEDINGS

SAN DIEGO COUNTY SANITATION DISTRICTS

REGULAR MEETING

WEDNESDAY, JANUARY 14, 2004, 9:00 AM

Board of Supervisors North Chamber

1600 Pacific Highway, Room 310, San Diego, California

MORNING SESSION: - Meeting was called to order at 9:05 a.m. 

Present: Directors Dianne Jacob, Chairwoman; Pam Slater, Vice Chairwoman; Ron Roberts; Bill Horn; also Thomas J. Pastuszka, Clerk.

Absent:  Director Greg Cox

Public Communication [No Speakers]

Sanitation Districts Agenda Items


	1.
	JULIAN SANITATION DISTRICT

JULIAN WASTEWATER TREATMENT PLANT: APPROPRIATIONS REQUIRED TO COMPLETE PROJECT 

(4 VOTES)





	SAN1.
	SUBJECT:
	JULIAN SANITATION DISTRICT

JULIAN WASTEWATER TREATMENT PLANT: APPROPRIATIONS REQUIRED TO COMPLETE PROJECT (DISTRICT: 2)

	
	OVERVIEW:

	
	On July 17, 2002 (5), your Board authorized the advertisement and subsequent award for construction of improvements to the Julian Wastewater Treatment Plant. This project consisted of replacing the existing septic tank, which was seismically inadequate and in need of replacement and the addition of a second aerobic digester to assure reliable operation of the treatment facility.  The project also involved replacement of a return activated sludge pump. The project is complete.

On November 13, 2002 (17 and SAN1), your Board appropriated $247,000 in funding from the Department of Agriculture grant and loan for this project. Total project cost was estimated at $422,000. Actions in this Board Letter correct the Fiscal Year 2003-04 budget to reflect contingency costs that were not appropriated as part of the Operational Plan.  

	
	FISCAL IMPACT:

	
	Total project cost over the two-year period of FY 2002-03 and FY 2003-04 is $422,000. Funding sources for construction were a grant and loan from the U.S. Department of Agriculture ($247,000), along with Sanitation District Fund Balance ($175,000).  Action requested would establish appropriations for contract contingency based on grant revenue that was inadvertently not carried over to the Fiscal Year 2003-04 Operational Plan. If approved, these actions will result in current year cost of $23,000, no annual costs and no additional staff years.  



	
	RECOMMENDATION:

	
	CHIEF ADMINISTRATIVE OFFICER
1. Find that the administrative action recommended is exempt from California Environmental Quality Act (CEQA) review in accordance with 15061 (b)(c) because it can be seen with certainty there is no possibility it may have a significant.

2. Establish appropriations of $23,000 in the Julian Sanitation District for Capital Project K331LD Julian Septic Tank Replacement based on unanticipated grant revenue from the U.S. Department of Agriculture.   (4 VOTES)

	
	ACTION:

	
	ON MOTION of Director Roberts, seconded by Director Slater, the Board of Directors took action as recommended, on Consent.
AYES: Jacob, Roberts, Horn

ABSENT: Cox




There being no further business, the Board adjourned at 9:30 a.m.

THOMAS J. PASTUSZKA

Clerk of the Board of Directors 

of Sanitation Districts

Notes by:  Gomez

NOTE: This Statement of Proceedings sets forth all actions taken by the San Diego County Sanitation Districts on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.  

1/14/04







2

