STATEMENT OF PROCEEDINGS

SAN DIEGO COUNTY Flood Control District

REGULAR MEETING

WEDNESDAY, FEBRUARY 29, 2012

Board of Supervisors North Chamber

1600 Pacific Highway, Room 310, San Diego, California

MORNING SESSION: Meeting was called to order at 9:07 a.m.

PRESENT:  Directors Ron Roberts, Chairman; Greg Cox, Vice Chairman; Dianne Jacob;             Pam Slater-Price; Bill Horn; also David C. Hall, Assistant Clerk of the Board.

Approval of Statement of Board of Supervisor’s Proceedings/Minutes for the Meeting              February 7, 2012.

ACTION:

ON MOTION of Director Horn, seconded by Director Slater-Price, the Board of Directors of the San Diego County Flood Control District approved the Statement of Proceedings/Minutes for the Meeting of January 25, 2012, on Consent.

AYES: Cox, Jacob, Slater-Price, Roberts, Horn

Public Communication: [No Speakers]

NOTICE:  THE BOARD OF SUPERVISORS MAY TAKE ANY ACTION WITH RESPECT TO THE ITEMS INCLUDED ON THIS AGENDA. RECOMMENDATIONS MADE BY COUNTY STAFF DO NOT LIMIT ACTIONS THAT THE BOARD OF SUPERVISORS MAY TAKE. MEMBERS OF THE PUBLIC SHOULD NOT RELY UPON THE RECOMMENDATIONS IN THE BOARD LETTER AS DETERMINATIVE OF THE ACTION THE BOARD OF SUPERVISORS MAY TAKE ON A PARTICULAR MATTER.

Flood Agenda Items

| 1. | WOODSIDE AVENUE FLOOD CONTROL PROJECT IN LAKESIDE – APPROVE AGREEMENT FOR USE AND OCCUPANCY FOR PARCEL NUMBER 2008-0277-A, B, C (CITY OF SAN DIEGO) [FUNDING SOURCE(S): Road Fund fund balance based on Proposition 1B received in a prior year] (4 votes) |
| --- | --- |

| FL1. | SUBJECT: | WOODSIDE AVENUE FLOOD CONTROL PROJECT IN LAKESIDE – APPROVE AGREEMENT FOR USE AND OCCUPANCY FOR PARCEL NUMBER 2008-0277-A, B, C (CITY OF SAN DIEGO) (DISTRICT: 2) |
| --- | --- | --- |
|  | OVERVIEW: |  |
|  | The Woodside Avenue Flood Control Project will replace the existing drainage system between Woodside Avenue and Highway 67 in the unincorporated community of Lakeside with a drainage system that will accommodate 100-year flood events (2008 Thomas Guide page 1231, J4). The project will also construct road improvements, including new curb, gutter, sidewalks, and bike lanes, as well as under-grounding existing overhead utilities. Construction of the project is scheduled to begin in August 2012 and take approximately 24 months to complete. Construction of the project requires acquisition of easements from 16 properties in the project area. To date, 15 property owners have signed real property contracts agreeing to sell the required easement interests to the District. Fourteen of those contracts, each of which was under $150,000, were approved by the Director of the Department of General Services, pursuant to Section 73 of the Administrative Code, which authorizes such approvals. One contract, for the purchase of Parcel Number 2008-0278-A & B (Archard Family Trust), was approved by the Board on May 25, 2011 (4). Today’s request is for your Board to approve and authorize the Director of General Services to execute an Agreement for Use and Occupancy with the City of San Diego (“City”) for Parcel Number 2008-0277-A, B, C. This parcel consists of a fee interest, and utility and temporary construction easements. Approval of this Agreement will give the District the right to use and construct improvements on the City-owned land while negotiations to finalize the District’s purchase of the required property interests from the City continue. |  |
|  | FISCAL IMPACT: |  |
|  | Funds for this request are partially included in the Fiscal Year 2011-2012 Operational Plan for the Department of Public Works, Detailed Work Program. If approved, this request will appropriate an additional $90,000 required to fund right-of-way acquisition costs of $214,300 ($211,300 land deposit, plus $3,000 for escrow fees) in Fiscal Year 2011-12. The funding source is Road Fund fund balance based on Proposition 1B received in a prior year. There will be no impact to the General Fund, and no additional staff years. |  |
|  | BUSINESS IMPACT STATEMENT: |  |
|  | N/A |  |
|  | RECOMMENDATION: |  |
|  | CHIEF ADMINISTRATIVE OFFICER - Find that the Mitigated Negative Declaration (MND) on file with the Department of Public Works, was adopted in compliance with California Environmental Quality Act (CEQA) and state and District CEQA guidelines , that the Flood Control District Board of Directors has reviewed and considered the information contained therein prior to approving the project, and Find that there are no changes in the project or in the circumstances under which it is undertaken which involve significant new environmental impacts that were not considered in the previously adopted MND, that there is no substantial increase in the severity of the previously identified significant effects, and that no new information of substantial importance has become available since said MND was adopted, therefore no additional environmental review or findings are necessary. - Approve and authorize the Director of the Department of General Services to execute two originals of the Agreement for Use and Occupancy for Parcel No. 2008-0277-A, B, C (City of San Diego). - Authorize the Director of the Department of General Services or designee to execute all escrow and related documents necessary to process the payment required under the Agreement for Use and Occupancy. - Establish appropriations of $90,000 in the Department of Public Works Fiscal Year 2011-12 Detailed Work Program for Woodside Avenue Flood Control Project right-of-way acquisition based on Road Fund fund balance. (4 VOTES) |  |
|  | ACTION: |  |
|  | ON MOTION of Director Horn, seconded by Director Slater-Price, the Board of Directors of the San Diego County Flood Control District Board took action as recommended, on Consent. AYES: Cox, Jacob, Slater-Price, Roberts, Horn |  |

# There being no further business, the Board of Directors of the San Diego County Flood Control District adjourned at 11:05 a.m.

# THOMAS J. PASTUSZKA

Clerk of the Board of Directors of the

San Diego County Flood Control District

Notes: Vizcarra

NOTE: This Statement of Proceedings sets forth all actions taken by the San Diego County Flood Control District on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.