STATEMENT OF PROCEEDINGS

SAN DIEGO COUNTY SANITATION DISTRICTS

REGULAR MEETING

WEDNESDAY, MARCH 12, 2003, 9:00 AM

Board of Supervisors North Chamber

1600 Pacific Highway, Room 310, San Diego, California

Meeting was called to order at 9:08 a.m. 

Present: Directors Greg Cox, Chairman; Dianne Jacob, Vice Chairwoman; Pam Slater; Ron Roberts; Bill Horn; also Thomas J. Pastuszka, Clerk.

Approval of Sanitation Districts Statement of Proceedings/Minutes for the meeting of January 29, 2003.

ACTION: 

ON MOTION of Director Roberts, seconded by Director Horn, the Sanitation Districts approved the Statement of Proceedings/Minutes for the meeting of January 29, 2003.

AYES: Cox, Jacob, Slater, Roberts, Horn

Public Communication - (No Speakers)

Sanitation Districts Agenda Items


	1.
	SPRING VALLEY SANITATION DISTRICT

ADVERTISE AND AWARD CONTRACT FOR CONSTRUCTION OF CENTRAL AVENUE SEWER IMPROVEMENTS

(4 VOTES)

(RELATES TO BOARD OF SUPERVISORS AGENDA ITEM NO. 5)



	SAN1.
	SUBJECT:
	SPRING VALLEY SANITATION DISTRICT

ADVERTISE AND AWARD CONTRACT FOR CONSTRUCTION OF CENTRAL AVENUE SEWER IMPROVEMENTS (DISTRICT: 1)

	
	OVERVIEW:

	
	The Department of Public Works has completed plans to replace approximately 380 feet of the Central Avenue Sewer near Bonita Road (Thomas Guide page 1310; J-2, 2003 edition) to improve capacity.  Sewer replacement will utilize an underground “pipe bursting” method, which eliminates the necessity of deep trenching across Bonita Road and will reduce impacts to traffic at this busy intersection.  The estimated construction cost of the project has increased from $205,000 to $432,000, due to the complexity of construction and the need for a sewer bypass system to provide continuous service to the residents.

This is a request to establish additional appropriations of $227,000, and approve advertisement and subsequent award to lowest responsible bidder of a contract to construct the sewer improvements. Construction is scheduled to begin in July 2003 and be completed in August 2003.

	
	FISCAL IMPACT:

	
	$205,000 in construction funding was approved in the Fiscal Year 2002-03 Spring Valley Sanitation District budget.  The estimated construction cost of the project has increased due to the complexity of using the “pipe bursting” method and the need for a sewer bypass system.  The Spring Valley Sanitation District has sufficient Fund Balance available at this time to cover the $227,000 in increased project cost.

	
	RECOMMENDATION:

	
	CHIEF ADMINISTRATIVE OFFICER:

1. Find in accordance with Section 15301 (b) of the California Environmental Quality Act (CEQA) Guidelines that the project is categorically exempt from the provisions of the Guidelines since it consists of the replacement of an existing facility. 

2. Establish appropriations of $227,000 in the Spring Valley Sanitation District for construction of Central Avenue sewer improvements based on Fund Balance available in the Spring Valley Sanitation District. (4 VOTES)

3. Authorize the Director, Purchasing and Contracting, to take actions authorized by Section 403 of the Administrative Code with respect to contracting for construction of Central Avenue sewer improvements.

4. Designate the Director, Department of Public Works, as the County Officer responsible for administering the construction contract, in accordance with Board Policy F-41, Public Works Construction Contracts.

Relates to Board of Supervisors Agenda Item No. 5.

	
	ACTION:

	
	ON MOTION of Director Roberts, seconded by Director Horn, the Board of Directors took action as recommended, on Consent.
AYES: Cox, Jacob, Slater, Roberts, Horn


There being no further business, the Board adjourned at 9:27 a.m.

THOMAS J. PASTUSZKA

Clerk of the Board of Directors 

of Sanitation Districts

Notes by:  Randolph

NOTE: This Statement of Proceedings sets forth all actions taken by the San Diego County Sanitation Districts on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.

3/12/03







1

