
STATEMENT OF PROCEEDINGS

SAN DIEGO COUNTY SANITATION DISTRICTS

REGULAR MEETING

WEDNESDAY, JUNE 20, 2007, 9:00 AM

Board of Supervisors North Chamber

1600 Pacific Highway, Room 310, San Diego, California

MORNING SESSION:  Meeting was called to order at 9:01 a.m.
PRESENT:  Directors Ron Roberts, Chairman; Greg Cox, Vice-Chairman; Dianne Jacob, 

Pam Slater-Price; Bill Horn; also Thomas J. Pastuszka, Clerk.

Sanitation Districts Agenda Items


	1.
	ALPINE SANITATION DISTRICT

APPROPRIATIONS FOR GALLOWAY PUMP STATION IMPROVEMENT PROJECT 
[FUNDING SOURCE(S): FUND BALANCE AVAILABLE IN THE ALPINE SANITATION DISTRICT] 
(4 VOTES)



	SAN1.
	SUBJECT:
	ALPINE SANITATION DISTRICT

APPROPRIATIONS FOR GALLOWAY PUMP STATION IMPROVEMENT PROJECT (DISTRICT: 2)

	
	OVERVIEW:

	
	Galloway Pump Station is located south of Interstate 8 just west of Alpine (Thomas Guide page 1233, F-5). The Galloway Pump Station Improvement project, currently 90% completed, replaces the existing pumps, motors, generators, and electrical controls to assure system reliability and avoid service interruption. 

Approximately $749,190 in construction and consultant contracts previously approved by the Board was inadvertently not encumbered in Fiscal Year 2005-06 and therefore the funds did not carry forward to Fiscal Year 2006-07. Construction of this project has proven more complicated than originally anticipated, and staff recommends appropriating an additional $200,000 to the project for project oversight and construction management through its completion.

This request is to establish appropriations of $749,190 as a correction, and $200,000 for remaining construction management, within the Alpine Sanitation District from available fund balance for payment of Galloway Pump Station improvements.  

	
	FISCAL IMPACT:

	
	Funds for this request are not budgeted in the Fiscal Year 2006-07 Operational Plan for the Alpine Sanitation District. The funding source is fund balance available in the Alpine Sanitation District.  If approved, these actions will result in $949,190 current year costs, no annual cost, and will require no additional staff years. There will be no fiscal impact to the County General Fund.

	
	RECOMMENDATION:

	
	CHIEF ADMINISTRATIVE OFFICER
1. Find, in accordance with Section 15301 of the California Environmental Quality Act (CEQA) Guidelines, that the project is exempt from the provisions of the Guidelines since it consists of replacement and minor alterations of an existing facility.

2. Establish appropriations of $949,190 in the Alpine Sanitation District for Capital Project 1006580 - Galloway Pump Station based on fund balance available. (4 VOTES)

	
	ACTION:

	
	ON MOTION of Director Slater-Price, seconded by Director Cox, the Directors of the San Diego County Sanitation Districts took action as recommended, on Consent.

AYES:  Cox, Jacob, Slater-Price, Roberts, Horn

	
	


         There being no further business, the Board adjourned at 11:03 a.m. 

THOMAS J. PASTUSZKA

Clerk of the Board of Supervisors

County of San Diego, State of California

Consent:  Mazyck
NOTE: This Statement of Proceedings sets forth all actions taken by the County of San Diego Board of Supervisors on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.

6/20/07







1

