
STATEMENT OF PROCEEDINGS

SAN DIEGO COUNTY SANITATION DISTRICTS

REGULAR MEETING

WEDNESDAY, JUNE 23, 2004, 9:00 AM

Board of Supervisors North Chamber

1600 Pacific Highway, Room 310, San Diego, California

Meeting was called to order at 9:05 a.m.

Present: Directors Dianne Jacob, Chairwoman; Pam Slater-Price, Vice Chairwoman; Greg Cox, Ron Roberts; Bill Horn; also Thomas J. Pastuszka, Clerk.

Public Communication [No Speakers].

Sanitation Districts Agenda Items

	1.
	SPRING VALLEY SANITATION DISTRICT

ADDITIONAL APPROPRIATIONS FOR CENTRAL AVENUE SEWER IMPROVEMENTS 

(4 VOTES)

(RELATES TO BOARD OF SUPERVISORS AGENDA ITEM NO. 14)



	SAN1.
	SUBJECT:
	SPRING VALLEY SANITATION DISTRICT

ADDITIONAL APPROPRIATIONS FOR CENTRAL AVENUE SEWER IMPROVEMENTS (DISTRICT: 1)

	
	OVERVIEW:

	
	On March 12, 2003 (5, San 1), the Board approved advertisement and award of a contract to replace a segment the Central Avenue Sewer in Bonita (Thomas Guide page 1310; J-2).  Originally, construction was planned utilizing an underground “pipe bursting” method, eliminating the necessity of deep trenching across Bonita Road and avoiding traffic impacts at this busy intersection.  However, upon start of construction, a high-pressure gas main was found to be within one foot of existing sewer line, rather then seven feet as indicated on the utility company’s “as-built” plans.  The pipe bursting method could not be performed safely and a change order was initiated changing the construction method to “open trench.”  To minimize traffic impacts, the work was performed at night.  These changes required significant additional staff commitment to modify the design, address noise issues, develop traffic control plans and oversee night time construction.

This is a request to appropriate $125,000 in the Spring Valley Sanitation District for unanticipated additional work by County staff due to the change in scope for the project.

	
	FISCAL IMPACT:

	
	Funding source is Spring Valley Sanitation District Fund fund balance.  Action requested would establish additional appropriations of $125,000, for a total of $231,500 current year staff labor cost, no annual cost, and will require no additional staff years. 

	
	RECOMMENDATION:

	
	CHIEF ADMINISTRATIVE OFFICER:
1. Find in accordance with Section 15301 (b) of the California Environmental Quality Act (CEQA) Guidelines that the project is categorically exempt from the provisions of the Guidelines since it consists of the replacement of an existing facility.

2. Establish additional appropriations of $125,000 in the Spring Valley Sanitation District for staff work of Central Avenue Sewer Improvements based on Fund Balance available in the Spring Valley Sanitation District. (4 VOTES)

Relates to Board of Supervisors Agenda Item No. 14.



	
	ACTION:

	
	ON MOTION of Director Cox, seconded by Director Slater-Price, the Board of Directors of the San Diego County Spring Valley Sanitation District took action as recommended, on Consent.

AYES:  Cox, Jacob, Slater-Price, Roberts, Horn

	
	


There being no further business, the San Diego County Board of Directors of Sanitation Districts adjourned  at 11:04 a.m.

THOMAS J. PASTUSZKA

Clerk of the Board of Directors 

of Sanitation Districts

Notes by:  Gomez

NOTE: This Statement of Proceedings sets forth all actions taken by the San Diego County Sanitation Districts on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.

6/23/04







2

