
STATEMENT OF PROCEEDINGS
SAN DIEGO COUNTY FLOOD CONTROL DISTRICT

REGULAR MEETING

WEDNESDAY, JULY 19, 2006, 9:00 AM

Board of Supervisors North Chamber

1600 Pacific Highway, Room 310, San Diego, California

Meeting was called to order at 9:01 a.m.

Present:  Directors Bill Horn, Chairman; Ron Roberts, Vice-Chairman; Dianne Jacob, 
and Pam Slater-Price; also Thomas J. Pastuszka, Clerk.

ABSENT: Director Greg Cox

Approval of Statement of Proceedings/Minutes for the meeting of May 10, 2006 and May 16, 2006 

ACTION:

ON MOTION of Director Jacob, seconded by Director Roberts, the Directors of the San Diego County Flood Control District approved the Statement of Proceedings/Minutes for the meetings of May 10, 2006 and May 16 2006, on Consent.

AYES: Jacob, Slater-Price, Roberts, Horn
ABSENT: Cox 

Public Communication: [No Speakers]

Flood Control District Agenda Items


	1.
	SET HEARING FOR 8/2/06

CENTRAL AVENUE FLOOD CONTROL IMPROVEMENTS PROJECT IN BONITA – CONSIDERATION OF ADOPTION OF A RESOLUTION OF NECESSITY 



	FLD1.
	SUBJECT:
	SET HEARING FOR 8/2/06

CENTRAL AVENUE FLOOD CONTROL IMPROVEMENTS PROJECT IN BONITA – CONSIDERATION OF ADOPTION OF A RESOLUTION OF NECESSITY 

	
	OVERVIEW:

	
	The Central Avenue Flood Control Improvements Project will improve drainage facilities by increasing drainage capacity up to and including a 100-year runoff event in the vicinity of Central Avenue in Bonita (Thomas Guide page 1311, A-1).  The area has historically experienced significant flooding.  The project is intended to reduce the risk of flooding on properties adjacent to the drainage facilities and improve the safety of the County-maintained roads that are subject to inundation by floodwater.  Construction is scheduled to begin in November 2006 and to be completed in September 2007.

Construction of the planned flood control improvements requires acquisition of temporary and permanent easements rights over 23 properties along the existing drainage channel between Dawsonia Street and Belle Bonnie.  Appraisals for the required easement parcels were completed in June 2006 and an offer for appraised value has been made to each property owner.  To date, 11 property owners have signed Real Property Contracts agreeing to sell or donate the required easements to the County. Although negotiations with the remaining 12 unsigned owners are ongoing, the project schedule requires that the authority to commence an action in eminent domain be requested at this time.  

The Board is requested to set a hearing for August 2, 2006, to consider adoption of a Resolution of Necessity to initiate an eminent domain action for the easement parcels required for the Central Avenue Flood Control Improvements Project.

	
	FISCAL IMPACT:

	
	The appraised value for the 12 parcels included in the Resolution of Necessity totals $154,300.  Funds for acquisition of these parcels are budgeted in the San Diego County Flood Control Budget for Fiscal Year 2006-07.  This proposal requires no additional staff years.



	
	RECOMMENDATION:

	
	CHIEF ADMINISTRATIVE OFFICER

Acting as the County Flood Control District Board of Directors:

1.
Declare your Board’s intention to consider adoption of a Resolution of Necessity to initiate an action in eminent domain; set a public hearing for August 2, 2006 to consider adoption of the Resolution of Necessity for the Central Avenue Flood Control Improvements Project, for the following parcel numbers: 

2005-0244-A, B, C (Chavez); 2005-0247-A, B, C (Richardson); 2005-0248-A, B, D (Rogers); 2005-0249-A, B (Sosa); 2005-0254-A, B (Valenzuela); 2005-0256-A, B (Jiron); 2005-0260-A, B (Ames Ranch); 2005-0266-A, C (Price); 2005-0267-A (Radwan); 2005-0268-A, B (Ewalt); 2006-0120-A (Zorrero); 2006-0121-A (Hernandez).

	
	ACTION:

	
	ON MOTION of Director Jacob, seconded by Director Roberts, the Board of Directors of the San Diego County Flood Control District Board took action as recommended, on Consent, setting Hearing for August 2, 2006 at 9:00 a.m.
AYES: Jacob, Slater-Price, Roberts, Horn
ABSENT: Cox


There being no further business, the Board of Directors of the San Diego County Flood Control District adjourned at 9:33 a.m.
THOMAS J. PASTUSZKA

Clerk of the Board of Directors of the

San Diego County Flood Control District

Notes: Kellogg

NOTE: This Statement of Proceedings sets forth all actions taken by the San Diego County Flood Control District on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.

7/19/06







1

